Risk assessment

|  |  |  |  |
| --- | --- | --- | --- |
| Risk | Likelihood | Result | Solution/Fix |
| A member of the team has not completed their job | Likely | Risk Occurred | Another member of the team can take over the role |
| A member of the team is absent from a meeting | Likely | Risk Occurred | WhatsApp communication |
| A file or component is corrupted/delete | Unlikely | Risk has not occurred | Backups can be made each time it is being worked on |
| A certain feature cannot be implemented | Likely | Risk has not yet occurred | The feature could be removed or alternatives could be considered and documentation will be provided stating the reasons why something could not be implemented. |
|  |  |  |  |